FLYSHEET MS

REQUIREMENTS FOR MILESTONES

The required delivery date(s) noted on the faceplate of this Document is the date(s) upon which the material is required on The Boeing Company dock.  This schedule is a function of the Boeing manufacturing plan and must be realized to preclude interruption of The Boeing Company production operations.

Vendors shall perform a milestone report as defined below.

MILESTONES SHALL APPLY TO:

Product supplied to The Boeing Company, that is:

- For a new Boeing design in accordance with either a Boeing drawing or Item Identification Document (IID),

- From a new Boeing supplier,

- For a new Boeing contract,

- Other as defined by buyer

PROCEDURE:

The faceplate of this purchase order incorporates certain milestone requirements through the Noted Item entry “MILESTONE REQUIRED” which shall be reported as determined by the buyer.

EXAMPLE:

ITEM	QUANTITY

1.1	NOTED	MILESTONE REQUIRED EVERY TUESDAY AND THURSDAY

The supplier shall update as defined by the above Noted Item entry.

The supplier shall generate a Milestone Report similar to the attached upon receipt of The Boeing Company Purchase Order.

The milestone is required after the delivery date has been negotiated and made a part of the Purchase Order.

# ANOMALIES AND SLIPS

All anomalies or slips that are caused by The Boeing Company, and can not be corrected by the dock date, shall be reported to the buyer for schedule relief.

All anomalies or slips that are caused by the supplier, and can not be corrected by the dock date, may be cause for an equitable price reduction.